Initial Project Planning

| Date | 30 july 2026 |
| --- | --- |
| Team ID | Archana kumari |
| Project Name | Food Ordering Behaviour and Consumer Trends |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Data Collection | USN-1 | As a business analyst, I want to collect the food ordering dataset for analysis. | 2 | High | Archana Kumari |
| Sprint 1 | Data Cleaning | USN-2 | As a business analyst, I want to clean and preprocess the dataset to ensure data accuracy. | 3 | High | Archana Kumari |
| Sprint 2 | Data Visualization | USN-3 | As a user, I want to create Tableau visualizations to analyze customer ordering behavior. | 5 | High | Archana Kumari |
| Sprint 2 | Dashboard Development | USN-4 | As a user, I want an interactive dashboard to summarize key business insights. | 3 | High | Archana Kumari |
| Sprint 3 | Story Creation | USN-5 | As a user, I want a Tableau Story that presents insights in a logical sequence. | 2 | Medium | Archana Kumari |
| Sprint 3 | Documentation & Testing | USN-6 | As a user, I want to prepare the project report and verify all visualizations before submission. | 2 | High | Archana Kumari |